ASOJU FRONT-END DEVELOPER IMPLEMENTATION BACKLOG & SPRINT PLAN

Implementation roadmap derived from the ASOJU frontend specifications
Version 1.0 • 15 August 2026

# 1. Purpose

This backlog converts the ASOJU Complete Front-End Master Engineering Document, Master Services specification, homepage specifications and six service-page blueprints into an implementation sequence for the frontend team. It is a delivery plan, not a replacement for those specifications.

Priority principle: build shared infrastructure and the core Concierge-to-case path first, then scale the same architecture across the six services and authenticated customer workspace.

# 2. Delivery strategy

Recommended sequence:

Foundation → Global Shell → AI Concierge → Authentication → Homepage → Service Pages → Customer Workspace → Cases → Quotes/Payments → Evidence/Reports → Notifications → Referrals/Membership → QA/Hardening

# 3. Workstream / epic map

| Epic | Outcome | Priority |
| --- | --- | --- |
| E1 — Architecture Audit | Repository, routes, backend contracts and design system mapped. | P0 |
| E2 — Design System & App Shell | Shared layout, navigation, components and responsive primitives. | P0 |
| E3 — AI Concierge | Anonymous first-instance request discovery and structured request flow. | P0 |
| E4 — Authentication | Sign-in/account creation and Concierge handoff. | P0 |
| E5 — Homepage | Production homepage and primary conversion path. | P0 |
| E6 — Six Services | Arrivals, Inspect, Build, Care, Verify, Assist pages. | P0 |
| E7 — Customer Workspace | Dashboard and account shell. | P1 |
| E8 — Cases | Case list/detail/timeline/actions. | P1 |
| E9 — Quotes & Payments | Quote review, acceptance and hosted payment flow. | P1 |
| E10 — Evidence & Reports | Secure customer evidence/report experience. | P1 |
| E11 — Notifications | In-app notification center/deep links. | P1 |
| E12 — Referrals & Membership | Configured customer modules. | P2 |
| E13 — QA / Security / Performance | E2E, accessibility, privacy, visual and performance hardening. | P0/P1 |

# 4. Sprint 0 — Discovery & architecture

Goal: remove ambiguity before implementation.

Audit current repository structure and framework conventions.

Map existing routes and determine which requested screens already exist.

Audit current design-system primitives and identify reusable components.

Map backend case/service/quote/payment/evidence/auth state contracts.

Confirm six-service taxonomy against current configuration.

Identify existing Concierge implementation, if any.

Create a route/component/API/state mapping document in the repository.

Record unresolved backend questions rather than guessing.

# Definition of done — Sprint 0

Repository map approved.

Backend contract gaps documented.

Route strategy agreed.

Shared component reuse plan agreed.

No frontend team member is implementing against assumed API behavior.

# 5. Sprint 1 — Design system & global shell

Implement/normalize typography, spacing, containers and responsive grid.

Build shared Button, Input, Textarea, Card, Badge/Status, Modal/Drawer, Accordion and Toast primitives.

Build GlobalHeader and six-service menu.

Build responsive mobile navigation.

Build GlobalFooter.

Add loading skeleton and error-boundary primitives.

Add accessible focus/keyboard patterns.

# Acceptance criteria

Six services appear consistently.

Farewell is absent.

Desktop/tablet/mobile navigation works.

Shared primitives meet accessibility baseline.

# 6. Sprint 2 — AI Concierge foundation

Build shared Concierge shell.

Implement idle, typing, sending, response and clarification states.

Implement structured-request presentation.

Implement service-family classification.

Implement safe draft persistence for the authentication handoff.

Implement retry/network failure states.

Add analytics events with privacy filtering.

Add unit/component tests for state transitions.

Critical path: anonymous visitor must be able to start a meaningful conversation without signing in.

# 7. Sprint 3 — Authentication & handoff

Implement sign-in screen using the existing identity architecture.

Implement account creation using configured fields/policies.

Implement session loading/expired states.

Implement Concierge → authentication → restored request flow.

Prevent formal case creation before authentication.

Add unauthorized/access-denied handling.

Test session and handoff failure paths.

# 8. Sprint 4 — Homepage production build

Implement locked homepage section order.

Hero with AI Concierge as dominant interaction.

Trust strip.

Six-service cards.

Representation section.

How It Works.

Why ASOJU.

Trust/proof section using only approved data.

Diaspora section.

Final Concierge CTA.

Footer.

Responsive and accessibility QA.

# Homepage acceptance

Visitor understands ASOJU quickly.

Concierge works anonymously.

Six services are visible and correctly named.

Auth gate occurs only at formal case creation.

Mobile experience is coherent.

# 9. Sprint 5 — Service-page framework

Create shared service-page shell.

Implement service hero pattern.

Implement service-specific Concierge prompt configuration.

Implement use-case/category cards.

Implement shared How It Works, Trust, Outcome, FAQ and CTA sections.

Implement responsive service-page behavior.

Create reusable service content configuration rather than duplicated page code where appropriate.

# 10. Sprint 6 — Six service pages

| Page | Required focus |
| --- | --- |
| ASOJU Arrivals | Transport, accommodation, arrival coordination and local representation. |
| ASOJU Inspect | Property, asset and site inspection/checking; evidence/QC where configured. |
| ASOJU Build | Construction/project supervision, progress monitoring, evidence/QC. |
| ASOJU Care | Flexible supported family/personal matters; privacy and beneficiary boundaries. |
| ASOJU Verify | Supported verification/due diligence; clear limits and evidence. |
| ASOJU Assist | Flexible supported tasks; Concierge classification; procurement/agriculture/investment support where configured. |

All six pages must reuse the shared service shell and Concierge architecture. Do not create six independent request systems.

# 11. Sprint 7 — Customer workspace

Authenticated dashboard shell.

Open/active cases module.

Recent activity.

Quotes/payment alerts where configured.

Evidence/report entry points.

Notifications.

Quick-start Concierge.

Profile/settings shell.

Configured referral/membership modules behind feature/configuration gates.

# 12. Sprint 8 — Cases

Case list with customer-authorized filters/search.

Case detail header and status.

Customer-visible timeline.

Scope/request summary.

Actions determined by backend state/permissions.

Quote surface.

Payment surface.

Evidence/report surface.

Customer-visible updates/messages where configured.

Empty/loading/error/unauthorized/not-found states.

# 13. Sprint 9 — Quotes & payments

Quote detail.

Line-item display.

ASOJU fee vs external/provider/professional costs and tax lines where configured.

Quote expiry state.

Accept/reject actions where configured.

Hosted payment initiation.

Payment return state.

Server-side payment confirmation refresh.

Pending/success/failure/cancelled states.

No authoritative financial calculation should live only in the browser.

# 14. Sprint 10 — Evidence & reports

Secure evidence list/gallery.

Evidence detail/view.

Report view/download where permitted.

Signed/private access mechanism.

Permission-denied and expired/unavailable states.

Evidence classification handling.

Do not expose staff-only/risk/internal information.

# 15. Sprint 11 — Notifications

In-app notification list.

Unread/read state.

Deep links to case, quote, payment or evidence.

Notification empty/loading/error states.

Server-authoritative notification state.

# 16. Sprint 12 — Referrals & membership

Implement only configured referral/membership modules.

Referral link/code/status from server data.

Membership status/benefits/actions from server data.

Do not calculate rewards or membership eligibility solely in frontend.

# 17. Sprint 13 — Integration hardening

Run full Concierge → auth → case → scope → quote → payment path.

Run all six service-page flows.

Run case-state transition tests against backend contracts.

Run evidence permission tests.

Run payment return/verification tests.

Test expired quotes and stale sessions.

Test network interruption and retry behavior.

# 18. Sprint 14 — QA, accessibility, security and performance

| Area | Exit criteria |
| --- | --- |
| Accessibility | Keyboard, focus, labels, dynamic announcements and status semantics pass. |
| Responsive | Supported desktop/tablet/mobile breakpoints pass. |
| Performance | No avoidable layout shift; Concierge not blocked by non-critical assets. |
| Security | Unauthorized direct URL access blocked; no secrets/internal data exposed. |
| Privacy | Sensitive request/evidence data not unnecessarily stored or sent to analytics. |
| Visual | Shared components and spacing are consistent across all screens. |
| E2E | Critical customer lifecycle passes end to end. |

# 19. Cross-cutting component backlog

| Component | Build once, reuse everywhere |
| --- | --- |
| GlobalHeader | Public + authenticated shell variants. |
| GlobalFooter | Public footer. |
| ServiceMenu | Six locked services. |
| Button | Primary/secondary/tertiary/loading/disabled. |
| FormField | Label/help/error/validation. |
| StatusBadge | Shared case/quote/payment/evidence states. |
| Modal/Drawer | Accessible contextual actions. |
| Toast/Banner | Success/warning/error/info. |
| Concierge | Shared request-discovery engine UI. |
| Timeline | Case/activity presentation. |
| QuoteCard | Quote summary and action states. |
| EvidenceViewer | Secure evidence presentation. |
| NotificationItem | Unread/read/deep-link state. |
| EmptyState | Consistent next-action messaging. |
| ErrorState | Retry/support/recovery. |
| Skeleton | Stable loading layouts. |

# 20. Definition of ready for a frontend ticket

User outcome is explicit.

Source specification section is identified.

Route/component location is known.

Backend contract/state dependencies are identified.

Design-system primitives are identified.

Acceptance criteria are testable.

Privacy/security implications are known.

No unresolved assumption is hidden inside the ticket.

# 21. Definition of done for every ticket

Implementation matches the relevant specification.

Responsive behavior implemented.

Loading/error/empty states handled.

Accessibility baseline handled.

Backend state is authoritative.

Unit/component tests added where appropriate.

E2E coverage added for critical path.

Analytics event added only where approved.

Code reviewed and no duplicated shared component introduced unnecessarily.

# 22. P0 critical path

The following must work before the broader portal is considered product-ready:

Homepage loads.

Visitor opens Concierge.

Visitor describes need anonymously.

Concierge clarifies request.

Structured request is produced.

User signs in/creates account.

Request is restored.

Formal case is created.

Case appears in dashboard.

Scope/quote becomes actionable.

User can enter hosted payment flow.

Server confirms resulting payment state.

Customer can see the permitted case/evidence state.

# 23. Release gates

| Gate | Must pass |
| --- | --- |
| Gate 1 — Architecture | Route/API/state map complete. |
| Gate 2 — Public UX | Homepage + six services pass visual/accessibility review. |
| Gate 3 — Concierge | Anonymous → auth → case creation E2E passes. |
| Gate 4 — Customer workspace | Cases, quotes, payments and evidence pass core flows. |
| Gate 5 — Security/privacy | Authorization and sensitive-data checks pass. |
| Gate 6 — Performance | Public pages and core workspace meet agreed performance thresholds. |
| Gate 7 — Production readiness | Monitoring/error handling/content review complete. |

# 24. Backlog priority rules

P0: Blocks the core customer journey or creates security/data-integrity risk.

P1: Required for a complete usable customer workspace.

P2: Configured secondary features or optimization.

Never move a P2 feature ahead of an unresolved P0 backend contract or authorization issue.

Prefer shared components and configuration over one-off page implementations.

# 25. Developer handoff package

Complete Front-End Master Engineering Document.

Master Services Front-End & Engineering Specification.

Homepage UI/UX & Front-End Engineering Specification.

Homepage Build Blueprint.

Six individual service-page blueprints.

This Sprint Plan / Implementation Backlog.

Repository route/component/API/state mapping produced during Sprint 0.

# 26. Final implementation rule

The frontend team should build from the shared architecture, not six separate websites and not a collection of isolated screens. The AI Concierge, authentication handoff, case engine, quote/payment flow, evidence controls and responsive design system are the reusable spine of the product.

Where source documentation does not define an exact backend capability, the team must verify the current repository/configuration before implementing or exposing the capability.