ASOJU DEVELOPER IMPLEMENTATION CHECKLIST & SPRINT PLAN

Derived from ASOJU Master Product & Engineering Blueprint v2.0
P0 / P1 / P2 implementation sequence • 15 August 2026

# 1. Purpose

This plan converts the Master Product & Engineering Blueprint v2.0 into an implementation sequence for the developer/team. It preserves the blueprint's architecture and dependency order rather than introducing a parallel product definition.

# 2. Target architecture

Customer → AI Concierge → Structured Request → Automation Eligibility → Authentication → Case → Scope → Pricing Engine → Quote → Acceptance → Payment → Execution → Evidence → Completion

Exception path: Any stage → Escalation → Operations → Resolution → Customer Update → Resume or Close.

# 3. Delivery priorities

| Priority | Meaning | Release rule |
| --- | --- | --- |
| P0 | Required for the core automated customer journey and safe production foundation. | Must pass before broad automation launch. |
| P1 | Required to expand automation, operational control and customer experience. | Can follow core P0 launch. |
| P2 | Optimization, advanced automation and scale features. | Enable after P0/P1 stability. |

# 4. Sprint 0 — Repository & architecture audit

Goal: establish the actual implementation baseline before changing production architecture.

Inventory existing frontend routes/components/state.

Inventory backend/API services and contracts.

Inventory database schema/migrations.

Inventory authentication and authorization.

Inventory payment provider integration.

Inventory current pricing data/configuration.

Inventory admin/operations tooling.

Map existing implementation to Master Blueprint domains.

Identify reusable components/services.

Record gaps, conflicts and unknowns before implementation.

Exit criteria: a reviewed gap map and implementation dependency map exist.

# 5. P0 — Foundation

| Workstream | Deliverables |
| --- | --- |
| Auth | Authenticated customer session, protected routes, safe Concierge handoff. |
| Domain model | Core User, Service, StructuredRequest, Case, Scope, Quote, Payment entities aligned. |
| API contracts | Typed contracts for request, case, scope, quote and payment flows. |
| Authorization | Object-level customer/staff permissions. |
| Idempotency | Case creation and payment initiation protection. |
| Observability | Correlation IDs, error logging and safe audit events. |
| Feature controls | Service/workflow automation kill switches. |

# 6. P0 — AI Concierge

Implement Concierge state model.

Implement six-service classification.

Implement structured request schema.

Implement clarification flow.

Implement structured-output validation.

Implement typed backend tool contracts.

Prevent arbitrary database/payment/pricing actions.

Implement authentication handoff.

Implement customer-safe automation status.

# 7. P0 — Automation eligibility

Implement AutomationCapability.

Implement AutomationRule.

Implement AutomationDecision.

Implement AUTO/CUSTOMER_INPUT/ESCALATE/UNSUPPORTED/BLOCKED.

Validate service capability, coverage, required inputs, pricing availability and configured escalation conditions.

Re-evaluate eligibility at consequential tool execution time.

# 8. P0 — Automated case creation

Implement CreateCaseFromStructuredRequest.

Require authentication.

Validate structured request and scope.

Require AUTO decision.

Add idempotency.

Persist case + initial authoritative scope safely.

Return authoritative case reference/state.

Test duplicate and timeout recovery.

# 9. P0 — Scope engine

Implement CaseScope versioning.

Normalize objective/location/timing/requirements.

Apply approved service templates/checklists.

Validate inclusions/exclusions.

Flag unsupported special conditions.

Prevent invalid scope from reaching pricing.

# 10. P0 — Pricing engine

Implement PriceBook versioning.

Implement PriceRule.

Implement MultiplierRule.

Implement ExternalCostRule.

Implement DiscountRule where enabled.

Implement deterministic calculation.

Preserve pricing source/version traceability.

Reject unknown required prices rather than guessing.

Make historical quotes reproducible.

# 11. P0 — Quote

Calculate quote from confirmed scope.

Generate line items.

Apply approved multipliers and external costs.

Calculate tax/discount where configured.

Persist price-book/rule versions.

Implement issue/expiry.

Implement quote acceptance.

Create new quote version for material changes.

# 12. P0 — Payment

Implement server-side payment initiation.

Require valid accepted quote.

Bind amount to authoritative quote.

Add payment idempotency.

Verify provider events/webhooks.

Implement reconciliation.

Prevent false browser-based success.

Test webhook replay and payment timeout.

# 13. P0 — Escalation

Persist Escalation entity.

Create operations handoff summary.

Route escalation to operations.

Show customer-safe escalation message.

Allow staff resolution.

Allow workflow resume where prerequisites are restored.

Keep internal reason/risk information restricted.

# 14. P0 — Customer portal

Dashboard.

Cases list.

Case detail.

Automation status.

Quote ready/review/expired states.

Quote acceptance.

Payment required/pending/success/failure states.

Escalation notice.

Evidence/report access.

Notifications.

# 15. P0 — Admin/Operations

Operations overview.

Escalation queue.

Case management.

Automation status monitoring.

Basic assignment/scheduling.

Payment exception/reconciliation view.

Audit activity.

Automation kill switches.

# 16. P0 — Critical E2E acceptance

| Scenario | Expected outcome |
| --- | --- |
| Eligible request | Concierge → case → quote → payment. |
| Missing information | AI requests only required information. |
| Unknown price | Escalation/block; no invented price. |
| Duplicate case call | One case. |
| Expired quote | Cannot accept/pay. |
| Payment webhook replay | One payment transition. |
| Auth expiry | Safe re-authentication and context restoration. |
| Unauthorized case/evidence | Access denied. |
| Automation disabled | Workflow follows configured non-automated path. |

# 17. P1 — Operational maturity

Full automation control center.

Advanced escalation routing.

Pricing administration UI.

Price-rule/multiplier editors.

External pricing integrations.

Quote manual review tools.

Full payment reconciliation tooling.

Advanced scheduling.

Evidence/QC workflows.

Operational exception dashboard.

# 18. P1 — Customer experience maturity

Richer case timeline.

Real-time/near-real-time status updates where infrastructure supports it.

Improved quote explanation.

Customer-visible schedule management.

Enhanced notifications.

Referral and membership modules where enabled.

Accessibility and responsive hardening.

# 19. P1 — Automation expansion

Enable A2/A3 broadly for approved deterministic workflows.

Measure automation completion.

Measure false automation and missed escalation.

Add service/workflow-specific eligibility rules.

Add provider availability integrations where supported.

Expand A4 payment automation only after safety criteria pass.

# 20. P2 — Advanced automation

Selective A5 straight-through fulfilment.

More provider integrations.

Advanced scheduling automation.

Automated execution task orchestration.

Advanced pricing optimization where approved.

Expanded analytics and operational forecasting.

# 21. Six-service rollout order

| Service | Initial rollout approach |
| --- | --- |
| Arrivals | Start with standard, well-defined arrival/transport/accommodation workflows where configured. |
| Inspect | Start with standardized inspection types/checklists. |
| Build | Start with structured, lower-complexity workflows; escalate bespoke scope. |
| Care | Start with clearly defined supported tasks and permissions. |
| Verify | Start with verification workflows with deterministic criteria. |
| Assist | Start with repeatable task classes; escalate novel tasks. |

The blueprint does not define detailed service pricing/capability matrices. Those must come from approved ASOJU configuration before activation.

# 22. Developer work breakdown

| Epic | P0/P1/P2 | Dependency |
| --- | --- | --- |
| Repository audit | P0 | None |
| Auth/session | P0 | Existing identity architecture |
| Concierge | P0 | Frontend + AI orchestration |
| Automation engine | P0 | Service configuration |
| Case service | P0 | Database/API/auth |
| Scope engine | P0 | Case/service configuration |
| Pricing engine | P0 | Price configuration |
| Quote service | P0 | Scope + pricing |
| Payment | P0 | Quote + provider |
| Escalation | P0 | Automation + operations |
| Customer portal | P0 | Case/quote/payment APIs |
| Operations dashboard | P0 | Case/escalation/pricing APIs |
| Pricing admin | P1 | Pricing engine |
| Advanced integrations | P1/P2 | External providers |
| A5 automation | P2 | Stable A4 + execution integrations |

# 23. Definition of ready

Acceptance criteria written.

API contract identified.

Database impact identified.

Authorization requirements defined.

Customer/internal visibility defined.

Error and recovery states defined.

Idempotency requirement identified for consequential operations.

Audit requirement identified.

Feature flag/kill switch identified where automation is involved.

# 24. Definition of done

Implementation matches the approved contract.

Unit/integration tests pass.

Authorization tests pass.

Error/recovery states are implemented.

Audit events exist for consequential actions.

Automation is behind the correct configuration control.

Frontend reflects authoritative backend state.

Security/privacy requirements pass.

Responsive/accessibility requirements pass where applicable.

E2E scenario passes.

# 25. Release gates

| Gate | Required evidence |
| --- | --- |
| Gate 0 | Repository/architecture audit complete. |
| Gate 1 | P0 foundation tests pass. |
| Gate 2 | Concierge → case E2E passes. |
| Gate 3 | Case → deterministic quote E2E passes. |
| Gate 4 | Quote → payment/reconciliation E2E passes. |
| Gate 5 | Escalation → operations → resume E2E passes. |
| Gate 6 | Security/access-control review passes. |
| Gate 7 | Production pilot with limited automation. |
| Gate 8 | Measured expansion to additional workflows. |

# 26. Production pilot

Activate only selected deterministic workflows.

Use service/workflow feature flags.

Monitor quote accuracy and payment safety.

Monitor escalation precision/recall.

Review failed automation cases.

Keep global/service/workflow kill switches available.

Expand only after agreed acceptance metrics are met.

# 27. Non-negotiable engineering rules

AI cannot directly write database records.

AI cannot invent prices.

AI cannot override pricing configuration.

AI cannot bypass authentication for formal transactions.

AI cannot mark payments successful.

AI cannot bypass configured escalation.

Backend revalidates every consequential AI action.

Customer-visible state comes from authoritative backend state.

Historical financial/quote records remain reproducible.

Manual overrides are permissioned and audited.

# 28. Final implementation sequence

1. Audit the existing ASOJU repository and infrastructure.

2. Lock the actual contracts and identify reusable code.

3. Build/align data and authorization foundations.

4. Build AI structured request and automation eligibility.

5. Build case and scope automation.

6. Build deterministic pricing and quote.

7. Build payment and reconciliation.

8. Build escalation and operations control.

9. Connect customer portal end-to-end.

10. Run P0 E2E/security/UAT.

11. Pilot selected workflows.

12. Expand automation by service/workflow.

13. Add advanced A5 automation after A4 stability.

# 29. Source basis and scope

This implementation plan is derived from the ASOJU Master Product & Engineering Blueprint v2.0 supplied in the project. It preserves the blueprint's terminology, six-service architecture, automation maturity model, authority boundaries, pricing architecture, escalation model, portal, operations control plane, testing strategy and release principles.

Detailed service-specific prices, provider contracts, existing repository structure, exact API names and exact database implementation are not specified by the master blueprint; those items must be established during the repository/infrastructure audit rather than invented in implementation.