ASOJU DEVELOPER IMPLEMENTATION CHECKLIST & SPRINT PLAN

Revised for current repository test-infrastructure state
Version 2.1 • 15 August 2026

# 1. Revision note

This v2.1 revision corrects the implementation assumption about frontend testing. The current repository has no frontend test framework configured—specifically, no Jest/Vitest setup. Frontend test infrastructure is therefore a P0 engineering foundation task.

This document does not prescribe Jest or Vitest as the final choice. The repository's actual frontend stack, package manager, TypeScript/build configuration and existing tooling must be inspected first; the team should select and document the framework that best fits the current stack.

# 2. Purpose

This plan converts the ASOJU Master Product & Engineering Blueprint v2.0 into an implementation sequence while explicitly accounting for the current frontend testing gap.

# 3. Target architecture

Customer → AI Concierge → Structured Request → Automation Eligibility → Authentication → Case → Scope → Pricing Engine → Quote → Acceptance → Payment → Execution → Evidence → Completion

Exception path: Any stage → Escalation → Operations → Resolution → Customer Update → Resume or Close.

# 4. Delivery priorities

| Priority | Meaning | Release rule |
| --- | --- | --- |
| P0 | Required for the core automated customer journey, safe frontend/backend foundations and production readiness. | Must pass before broad automation launch. |
| P1 | Operational maturity, broader automation and richer customer experience. | Follow P0 stability. |
| P2 | Advanced automation, optimization and scale. | Enable after P0/P1 stability. |

# 5. Sprint 0 — Repository, stack & test audit

Goal: establish the actual implementation baseline before changing production architecture.

Inventory existing frontend routes/components/state.

Identify frontend framework and build tooling.

Identify package manager and scripts.

Inspect TypeScript/configuration.

Confirm there is currently no Jest/Vitest frontend test setup.

Inventory existing backend/API services and contracts.

Inventory database schema/migrations.

Inventory authentication and authorization.

Inventory payment provider integration.

Inventory current pricing data/configuration.

Inventory admin/operations tooling.

Map existing implementation to the Master Blueprint.

Identify reusable components/services.

Record gaps, conflicts and unknowns.

Exit criteria: repository architecture map, dependency map and test-infrastructure decision are documented.

# 6. P0 — Frontend test infrastructure

This is a new explicit P0 workstream. Do not begin treating frontend test acceptance as complete until a working test harness exists.

Select the frontend test framework based on the actual repository stack.

Document the selection and rationale.

Install/configure the test runner and required environment.

Add TypeScript/test configuration as needed.

Add component rendering utilities.

Add API mocking strategy for frontend tests.

Add browser/DOM environment appropriate to the stack.

Add test scripts to package configuration.

Add CI execution for frontend tests.

Add basic test reporting.

Define an initial coverage baseline after the first test suite is established.

The framework choice is intentionally not hard-coded to Jest or Vitest until the repository audit is complete.

# 7. P0 — Frontend test baseline

Add a smoke test proving the application renders.

Add representative shared-component tests.

Add form validation/error-state tests.

Add protected-route/authentication-state tests.

Add API loading/success/error-state tests.

Add responsive-critical component tests where practical.

Add accessibility checks for critical customer-facing components.

The baseline should prove that the new test framework actually runs locally and in CI before feature-specific testing is added.

# 8. P0 — Auth/session foundation

Authenticated customer session.

Protected customer routes.

Safe anonymous-to-authenticated Concierge handoff.

Session expiry/re-authentication behavior.

Authorization boundaries.

Frontend tests for authenticated, unauthenticated and expired-session states.

# 9. P0 — AI Concierge

Implement Concierge state model.

Implement six-service classification.

Implement structured request schema.

Implement clarification flow.

Implement structured-output validation.

Implement typed backend tool contracts.

Prevent arbitrary database/payment/pricing actions.

Implement authentication handoff.

Implement customer-safe automation status.

Add frontend tests for Concierge states and handoff.

# 10. P0 — Automation eligibility

Implement AutomationCapability.

Implement AutomationRule.

Implement AutomationDecision.

Implement AUTO/CUSTOMER_INPUT/ESCALATE/UNSUPPORTED/BLOCKED.

Validate service capability, coverage, required inputs, pricing availability and escalation conditions.

Re-evaluate eligibility at consequential tool execution time.

Add contract/integration tests for each decision path.

# 11. P0 — Automated case creation

Implement CreateCaseFromStructuredRequest.

Require authentication.

Validate structured request and scope.

Require AUTO decision.

Add idempotency.

Persist case + initial authoritative scope safely.

Return authoritative case reference/state.

Test duplicate and timeout recovery.

Add customer-portal tests for processing/success/error states.

# 12. P0 — Scope engine

Implement CaseScope versioning.

Normalize objective/location/timing/requirements.

Apply approved service templates/checklists.

Validate inclusions/exclusions.

Flag unsupported special conditions.

Prevent invalid scope from reaching pricing.

Test scope version changes and validation failures.

# 13. P0 — Pricing engine

Implement PriceBook versioning.

Implement PriceRule.

Implement MultiplierRule.

Implement ExternalCostRule.

Implement DiscountRule where enabled.

Implement deterministic calculation.

Preserve pricing source/version traceability.

Reject unknown required prices rather than guessing.

Make historical quotes reproducible.

Test base prices, quantities, multipliers, external costs, discounts and edge cases.

# 14. P0 — Quote

Calculate quote from confirmed scope.

Generate line items.

Apply approved multipliers and external costs.

Calculate tax/discount where configured.

Persist price-book/rule versions.

Implement issue/expiry.

Implement quote acceptance.

Create new quote version for material changes.

Add frontend tests for quote-ready/review/expired states.

# 15. P0 — Payment

Implement server-side payment initiation.

Require valid accepted quote.

Bind amount to authoritative quote.

Add payment idempotency.

Verify provider events/webhooks.

Implement reconciliation.

Prevent false browser-based success.

Test webhook replay and payment timeout.

Add frontend tests for payment-required/pending/success/failure/reconciliation states.

# 16. P0 — Escalation

Persist Escalation entity.

Create operations handoff summary.

Route escalation to operations.

Show customer-safe escalation message.

Allow staff resolution.

Allow workflow resume where prerequisites are restored.

Test customer-visible escalation and staff resolution states.

# 17. P0 — Customer portal

Dashboard.

Cases list.

Case detail.

Automation status.

Quote ready/review/expired states.

Quote acceptance.

Payment required/pending/success/failure states.

Escalation notice.

Evidence/report access.

Notifications.

Frontend unit/component/integration coverage for critical states.

Accessibility tests for P0 journeys.

# 18. P0 — Admin/Operations

Operations overview.

Escalation queue.

Case management.

Automation status monitoring.

Basic assignment/scheduling.

Payment exception/reconciliation view.

Audit activity.

Automation kill switches.

Frontend tests for critical staff-only workflows if the admin UI is part of the repository.

# 19. P0 — End-to-end browser testing

A frontend test runner alone is not sufficient for the complete customer journey. Add a browser-level E2E framework during P0 if the repository does not already have one.

Select the E2E framework after the repository audit.

Configure local and CI execution.

Cover the highest-value browser journeys.

Keep payment-provider tests in a safe test/sandbox environment.

Use stable test data and deterministic mocks/stubs where external systems are unavailable.

# 20. P0 — Critical E2E acceptance

| Scenario | Expected outcome |
| --- | --- |
| Eligible request | Concierge → authentication → case → quote → payment. |
| Missing information | AI requests only required information. |
| Unknown price | Escalation/block; no invented price. |
| Duplicate case call | One case. |
| Expired quote | Cannot accept/pay. |
| Payment webhook replay | One payment transition. |
| Auth expiry | Safe re-authentication and context restoration. |
| Unauthorized case/evidence | Access denied. |
| Automation disabled | Configured non-automated path. |
| Escalation | Customer sees safe notice; operations receives handoff. |

# 21. P0 — CI quality gate

Frontend test suite runs in CI.

Backend/API tests run in CI.

Lint/type checks run according to the repository stack.

Critical E2E suite runs in CI or release environment as appropriate.

Failures block the relevant release gate.

Test commands are documented for local development.

# 22. P1 — Operational maturity

Full automation control center.

Advanced escalation routing.

Pricing administration UI.

Price-rule/multiplier editors.

External pricing integrations.

Quote manual review tools.

Full payment reconciliation tooling.

Advanced scheduling.

Evidence/QC workflows.

Operational exception dashboard.

# 23. P1 — Customer experience maturity

Richer case timeline.

Near-real-time status updates where infrastructure supports it.

Improved quote explanation.

Customer-visible schedule management.

Enhanced notifications.

Referral and membership modules where enabled.

Accessibility and responsive hardening.

Expanded frontend regression coverage.

# 24. P1 — Automation expansion

Enable A2/A3 broadly for approved deterministic workflows.

Measure automation completion.

Measure false automation and missed escalation.

Add service/workflow-specific eligibility rules.

Add provider availability integrations where supported.

Expand A4 payment automation only after safety criteria pass.

# 25. P2 — Advanced automation

Selective A5 straight-through fulfilment.

More provider integrations.

Advanced scheduling automation.

Automated execution task orchestration.

Advanced pricing optimization where approved.

Expanded analytics and operational forecasting.

# 26. Six-service rollout order

| Service | Initial rollout approach |
| --- | --- |
| Arrivals | Standard, well-defined arrival/transport/accommodation workflows where configured. |
| Inspect | Standardized inspection types/checklists. |
| Build | Structured lower-complexity workflows; escalate bespoke scope. |
| Care | Clearly defined supported tasks and permissions. |
| Verify | Verification workflows with deterministic criteria. |
| Assist | Repeatable task classes; escalate novel tasks. |

Detailed service-specific pricing/capability matrices are not established by this implementation plan and must come from approved ASOJU configuration.

# 27. Developer work breakdown

| Epic | Priority | Dependency |
| --- | --- | --- |
| Repository/stack audit | P0 | None |
| Frontend test framework + CI | P0 | Repository audit |
| Frontend test baseline | P0 | Test framework |
| Auth/session | P0 | Existing identity architecture |
| Concierge | P0 | Frontend + AI orchestration |
| Automation engine | P0 | Service configuration |
| Case service | P0 | Database/API/auth |
| Scope engine | P0 | Case/service configuration |
| Pricing engine | P0 | Price configuration |
| Quote service | P0 | Scope + pricing |
| Payment | P0 | Quote + provider |
| Escalation | P0 | Automation + operations |
| Customer portal | P0 | Case/quote/payment APIs + frontend tests |
| Browser E2E | P0 | Frontend + API flows |
| Operations dashboard | P0 | Case/escalation/pricing APIs |
| Pricing admin | P1 | Pricing engine |
| Advanced integrations | P1/P2 | External providers |
| A5 automation | P2 | Stable A4 + execution integrations |

# 28. Definition of ready

Acceptance criteria written.

API contract identified.

Database impact identified.

Authorization requirements defined.

Customer/internal visibility defined.

Error and recovery states defined.

Idempotency requirement identified for consequential operations.

Audit requirement identified.

Feature flag/kill switch identified where automation is involved.

Frontend test coverage approach identified for UI work.

# 29. Definition of done

Implementation matches the approved contract.

Relevant unit/component/integration tests pass.

Frontend test suite passes in CI for frontend changes.

Authorization tests pass.

Error/recovery states are implemented.

Audit events exist for consequential actions.

Automation is behind the correct configuration control.

Frontend reflects authoritative backend state.

Security/privacy requirements pass.

Responsive/accessibility requirements pass where applicable.

Critical E2E scenario passes.

# 30. Release gates

| Gate | Required evidence |
| --- | --- |
| Gate 0 | Repository/stack/test audit complete. |
| Gate 1 | Frontend test infrastructure runs locally and in CI. |
| Gate 2 | P0 foundation tests pass. |
| Gate 3 | Concierge → case E2E passes. |
| Gate 4 | Case → deterministic quote E2E passes. |
| Gate 5 | Quote → payment/reconciliation E2E passes. |
| Gate 6 | Escalation → operations → resume E2E passes. |
| Gate 7 | Security/access-control review passes. |
| Gate 8 | Production pilot with limited automation. |
| Gate 9 | Measured expansion to additional workflows. |

# 31. Production pilot

Activate only selected deterministic workflows.

Use service/workflow feature flags.

Monitor quote accuracy and payment safety.

Monitor escalation precision/recall.

Review failed automation cases.

Monitor frontend test and E2E stability.

Keep global/service/workflow kill switches available.

Expand only after agreed acceptance metrics are met.

# 32. Non-negotiable engineering rules

AI cannot directly write database records.

AI cannot invent prices.

AI cannot override pricing configuration.

AI cannot bypass authentication for formal transactions.

AI cannot mark payments successful.

AI cannot bypass configured escalation.

Backend revalidates every consequential AI action.

Customer-visible state comes from authoritative backend state.

Historical financial/quote records remain reproducible.

Manual overrides are permissioned and audited.

Frontend production changes must have appropriate automated test coverage.

# 33. Final implementation sequence

1. Audit the existing ASOJU repository, frontend stack and infrastructure.

2. Establish and document the frontend test framework and CI test harness.

3. Create the frontend smoke/component/API-mocking baseline.

4. Align data and authorization foundations.

5. Build AI structured request and automation eligibility.

6. Build case and scope automation.

7. Build deterministic pricing and quote.

8. Build payment and reconciliation.

9. Build escalation and operations control.

10. Connect customer portal end-to-end.

11. Add browser E2E coverage for critical journeys.

12. Run P0 E2E/security/UAT.

13. Pilot selected workflows.

14. Expand automation by service/workflow.

15. Add advanced A5 automation after A4 stability.

# 34. Source basis and implementation constraint

This v2.1 plan is derived from the ASOJU Master Product & Engineering Blueprint v2.0 and corrects the frontend-testing assumption based on the current repository state identified by the project: there is no frontend Jest/Vitest setup.

The plan intentionally does not claim that Jest, Vitest, or another framework is already present, and it does not select a replacement framework without inspecting the repository stack. The implementation team should make that choice during Sprint 0 and then lock it into the project tooling.

Detailed service-specific prices, provider contracts, exact repository structure, exact API names and exact database implementation remain implementation inputs rather than assumptions.