ASOJU ARRIVAL — TECHNICAL & ENGINEERING DEVELOPMENT

Engineering Specification • Architecture • APIs • Data • Workflows • QA • Release

Version 1.0 • Phase 2 Engineering
ASOJU — Your Trusted Rep Back Home.

# 1. Engineering Objective

Build ASOJU Arrival as a configurable service module on the existing ASOJU platform. Arrival must reuse the P0 customer identity, case engine, scope, quote, membership/SC, payment, Job Card, Field Agent, evidence, QC, reporting, notification, audit and finance foundations.

The engineering objective is not to build a separate Arrival application. It is to add Arrival-specific configuration, data, workflow states, interfaces and operational screens to the shared ASOJU platform.

# 2. Golden Engineering Flow

Customer Request → Arrival Case → Arrival Profile → Scope → Quote → Membership/SC → Payment/Authorization → Arrival Plan → Job Card → Assignment → Field Execution → Evidence → QC → Report → Finance Reconciliation → Closure.

No Arrival implementation should bypass the shared commercial and operational gates.

# 3. Architecture Principles

One customer identity and account.

One Case engine.

One Quote and payment engine.

One Priority/Premium membership system.

One SC ledger.

One Job Card engine.

One Field Agent identity and capability model.

One private evidence repository.

One QC engine.

One report engine.

One notification/event framework.

Service-specific configuration rather than duplicated code.

# 4. Arrival Module Boundary

| Shared P0 component | Arrival-specific extension |
| --- | --- |
| Customer | Arrival intake/profile fields |
| Case | Arrival case type and lifecycle configuration |
| Scope | Arrival scope templates |
| Quote | Arrival pricing configuration |
| Membership/SC | Arrival eligibility rules |
| Payment | No new payment system |
| Job Card | Arrival Job Card template |
| Field Agent | Arrival capability requirements |
| Evidence | Arrival evidence requirements |
| QC | Arrival QC checklist |
| Report | Arrival report template |
| Notifications | Arrival event templates |
| Finance | Arrival reconciliation views |

# 5. Recommended Technical Stack

The exact stack should remain aligned with the existing P0 engineering choices. The Arrival module should not introduce a new technology stack unless a P0 architectural decision requires it.

| Layer | Requirement |
| --- | --- |
| Frontend | Existing ASOJU web/mobile application framework |
| Backend | Existing ASOJU API/service framework |
| Database | Existing relational database/schema migration system |
| Object storage | Existing private evidence storage |
| Authentication | Existing identity provider/auth service |
| Payments | Existing payment provider integration |
| Messaging | Existing notification/WhatsApp adapter |
| Observability | Existing logging, metrics and error monitoring |
| CI/CD | Existing P0 deployment pipeline |

# 6. Core Domain Entities

| Entity | Purpose | Key relationships |
| --- | --- | --- |
| ArrivalCase | Arrival-specific case metadata | Case, customer |
| ArrivalProfile | Travel/arrival requirements | ArrivalCase |
| TravelDetails | Date/time/airport/flight information | ArrivalProfile |
| ArrivalPlan | Approved preparation plan | ArrivalCase |
| ArrivalTask | Approved operational task | ArrivalPlan, JobCard |
| TransportRequest | Pickup/transport requirements | ArrivalCase, JobCard |
| AccommodationRequest | Accommodation coordination | ArrivalCase |
| ArrivalJobCard | Execution record | ArrivalCase, FieldAgent |
| ArrivalEvidence | Proof of execution | ArrivalJobCard, Evidence |
| ArrivalQC | Quality decision | ArrivalCase, QC |
| ArrivalReport | Customer-facing outcome | ArrivalCase, Report |

# 7. Data Model Requirements

| Field | Type/Concept | Rule |
| --- | --- | --- |
| arrival_case_id | UUID/reference | Unique and immutable |
| case_id | Foreign key | Links to shared Case |
| arrival_date | Date/time | Required for applicable Arrival cases |
| arrival_timezone | Timezone | Required for scheduling |
| airport_location | Structured location | Required for airport pickup |
| flight_number | String | Optional where applicable |
| destination | Structured address/location | Required for pickup |
| passenger_count | Integer | Required where transport depends on count |
| transport_requirements | Structured JSON/object | Validated against schema |
| special_requirements | Structured text | Access-controlled |
| arrival_status | Enum | Server-controlled transitions |
| arrival_plan_version | Integer | Increment on material plan changes |
| created_at/updated_at | Timestamp | Audit |

# 8. Arrival Service Configuration

Arrival services should be configuration-driven so Operations/Product can activate approved services without code duplication.

| Configuration key | Example |
| --- | --- |
| service_code | ARR-AIRPORT-PICKUP |
| service_family | ARRIVAL |
| intake_schema | airport pickup fields |
| scope_template | pickup task list |
| pricing_rule | arrival pickup fee logic |
| discount_eligible | true/false |
| sc_eligible | true/false |
| job_card_template | airport pickup |
| evidence_template | pickup evidence |
| qc_template | arrival pickup QC |
| report_template | arrival completion |
| status | active/inactive |

# 9. Service Codes

| Code | Service |
| --- | --- |
| ARR-PLAN | Arrival Planning |
| ARR-PICKUP | Airport Pickup |
| ARR-ACCOM | Accommodation Coordination |
| ARR-TRANSPORT | Local Transport Coordination |
| ARR-SETTLE | Settling-In Support |
| ARR-APPOINTMENT | Appointment Coordination |
| ARR-PROCURE | Procurement/Setup Coordination |
| ARR-LOCAL | Family/Representative Coordination |
| ARR-FOLLOWUP | Post-Arrival Follow-Up |

# 10. API Surface

| Endpoint concept | Purpose | Auth |
| --- | --- | --- |
| POST /arrival/requests | Create Arrival request | Customer |
| GET /arrival/cases/{id} | Retrieve Arrival case | Authorized user |
| PATCH /arrival/cases/{id} | Update allowed Arrival data | Authorized role |
| POST /arrival/cases/{id}/plan | Create/version Arrival Plan | Operations |
| POST /arrival/cases/{id}/quote | Generate Arrival quote | Operations |
| POST /arrival/cases/{id}/authorize | Accept/authorize quote | Customer/authorized |
| POST /arrival/cases/{id}/job-card | Create Job Card | Operations |
| POST /arrival/job-cards/{id}/assign | Assign Field Agent | Operations |
| POST /arrival/job-cards/{id}/start | Start execution | Field Agent |
| POST /arrival/job-cards/{id}/complete | Submit completion | Field Agent |
| POST /arrival/cases/{id}/qc | Submit QC decision | QC |
| POST /arrival/cases/{id}/report | Generate/approve report | Operations/QC |
| POST /arrival/cases/{id}/close | Close case | Authorized role |

# 11. API Rules

Every endpoint enforces tenant/customer ownership and role permissions.

Case state transitions are validated server-side.

Quote totals are calculated server-side.

Membership discounts are calculated server-side.

SC debits are ledger operations, not editable balances.

Payment status comes from verified provider events.

Evidence access uses authorization checks and private storage.

Material actions create audit events.

Idempotency keys are required for payment-sensitive and creation-sensitive operations.

# 12. Arrival State Machine

| State | Allowed next states |
| --- | --- |
| REQUESTED | PLANNING, ACTION_NEEDED, CANCELLED |
| PLANNING | QUOTE_READY, ACTION_NEEDED, CANCELLED |
| QUOTE_READY | AWAITING_AUTHORIZATION, CHANGE_REQUESTED, EXPIRED |
| AWAITING_AUTHORIZATION | AUTHORIZED, PAYMENT_FAILED, CANCELLED |
| AUTHORIZED | PRE_ARRIVAL, SCHEDULED |
| PRE_ARRIVAL | SCHEDULED, ACTION_NEEDED, EXCEPTION |
| SCHEDULED | IN_PROGRESS, EXCEPTION |
| IN_PROGRESS | EVIDENCE_PENDING, EXCEPTION |
| EVIDENCE_PENDING | QC_REVIEW, CORRECTION_REQUIRED |
| QC_REVIEW | COMPLETED, CORRECTION_REQUIRED, REVISIT_REQUIRED, ESCALATED |
| COMPLETED | REPORT_READY, CLOSED |
| REPORT_READY | CLOSED |
| EXCEPTION | ACTION_NEEDED, REPLANNED, ESCALATED, CANCELLED |

The exact transition map should be implemented as a server-side state machine. Frontend buttons must reflect server permissions rather than define business rules.

# 13. Quote Integration

Arrival must use the shared quote engine.

ASOJU Service Fee line(s).

ASOJU-arranged operational transport/logistics line where applicable.

External provider line(s).

Professional fee line(s).

Membership discount.

SC credit.

Total payable.

FX-facing display and Naira execution amount where configured.

External costs must never be silently folded into the ASOJU Service Fee.

# 14. Membership/SC Engineering Rules

| Rule | Implementation |
| --- | --- |
| Priority | 10% eligible ASOJU fee discount; $50 SC entitlement |
| Premium | 15% eligible ASOJU fee discount; $150 SC entitlement |
| External costs | No automatic discount |
| SC | Debit ledger transaction linked to case |
| Eligibility | Service-module configuration |
| Insufficient SC | Do not debit beyond available balance; use normal payment/quote flow |
| Reversal | Ledger reversal/adjustment with audit trail |

# 15. Payment Release Gate

Arrival execution cannot enter an executable state until the shared authorization rule is satisfied.

| Condition | Result |
| --- | --- |
| Required payment verified | Execution may proceed |
| Eligible SC authorization completed | Execution may proceed within configured privilege |
| Payment pending | Execution blocked |
| Payment failed | Execution blocked |
| Quote expired | Requote required |
| Quote materially changed | New authorization required |

# 16. Arrival Plan Engine

The Arrival Plan is the operational preparation layer between authorization and Job Card execution.

| Plan section | System behavior |
| --- | --- |
| Travel | Validate arrival date/time and location |
| Transport | Validate pickup requirements |
| Accommodation | Track coordination status if included |
| Settling tasks | Generate approved task list |
| Contacts | Store authorized operational contacts |
| Risks/exceptions | Display to Operations |
| Assignments | Prepare Field Agent/transport assignment |
| Readiness | Show pre-arrival completion percentage |

# 17. Arrival Job Card Engine

Job Card is generated from approved scope, not raw customer messages.

Only approved tasks appear.

Each task has completion state.

Tasks may have evidence requirements.

Material scope changes require controlled change request.

Field Agent cannot alter commercial terms.

Completion requires required evidence before submission.

# 18. Field Agent Capability

| Capability | Required for |
| --- | --- |
| ARRIVAL_PICKUP | Airport pickup |
| ARRIVAL_COORDINATION | Local coordination tasks |
| ARRIVAL_PROCUREMENT | Approved procurement/setup |
| ARRIVAL_INSPECTION | Arrival-related verification |
| ARRIVAL_GENERAL | General Arrival tasks |

Capability should be assigned to Field Agent profiles and validated when assigning a Job Card.

# 19. Field Agent Workflow

Today → Arrival Job → Review scope → Accept → Navigate/execute → Checklist → Evidence → Exception if needed → Complete → Submit.

Agent sees only assigned/authorized jobs.

Agent sees minimum necessary customer information.

Agent can contact customer through approved channel.

Agent can escalate exceptions.

Agent cannot approve additional costs.

Agent cannot close a case.

# 20. Evidence Engineering

| Evidence type | Storage/control |
| --- | --- |
| Photo | Private object storage + metadata |
| Video | Private object storage + metadata |
| Document | Private object storage + metadata |
| Text confirmation | Case/event record |
| Location/time metadata | Restricted operational metadata |

Evidence metadata should include case/job/task reference, uploader, timestamp, evidence type and integrity/access metadata as appropriate.

# 21. Evidence Access

Customer sees only evidence approved for customer delivery.

Field Agents see only evidence required for assigned work.

QC sees required case evidence.

Operations sees authorized case evidence.

External providers do not receive platform-wide evidence access.

Evidence access is logged.

# 22. QC Engineering

| QC function | Requirement |
| --- | --- |
| Queue | Arrival cases awaiting QC |
| Scope comparison | Compare completed work to approved scope |
| Evidence review | Verify required evidence |
| Decision | PASS/PASS WITH LIMITATION/FAIL/REVISIT/ESCALATE |
| Correction | Return case/task to controlled correction state |
| Audit | Record reviewer, time and decision |

# 23. Report Generation

The Arrival report should be generated from structured case, Job Card, evidence and QC data.

| Section | Source |
| --- | --- |
| Summary | Case/approved scope |
| Completed tasks | Job Card |
| Evidence | Approved evidence |
| Exceptions | Case events |
| External costs | Quote/finance |
| QC result | QC record |
| Next steps | Operations |

# 24. Notification Events

| Event | Channel candidates |
| --- | --- |
| ARRIVAL_REQUEST_RECEIVED | App/Email/WhatsApp |
| ARRIVAL_QUOTE_READY | App/Email/WhatsApp |
| ARRIVAL_PAYMENT_REQUIRED | App/Email/WhatsApp |
| ARRIVAL_AUTHORIZED | App/Email/WhatsApp |
| ARRIVAL_PREP_READY | App/Email/WhatsApp |
| ARRIVAL_PICKUP_STATUS | App/WhatsApp |
| ARRIVAL_EXCEPTION | App/WhatsApp |
| ARRIVAL_REPORT_READY | App/Email/WhatsApp |
| ARRIVAL_CLOSED | App/Email/WhatsApp |

# 25. Notification Engineering Rules

Events are emitted from state changes, not manually from every UI screen.

Notifications are idempotent.

Failed delivery is visible to Operations.

Sensitive data is minimized in message content.

WhatsApp is a communication channel; the Case remains the source of truth.

# 26. Operations Console

| Screen/queue | Key controls |
| --- | --- |
| Arrival Requests | Search, filter, assign owner |
| Pre-Arrival | Readiness status, blockers |
| Today | Today's arrival operations |
| Quote | Pricing/approval/payment state |
| Job Cards | Assignment and execution |
| Exceptions | Escalation and resolution |
| QC | Review queue |
| Reports | Draft/approved/delivered |
| Finance | Payment/SC/external reconciliation |

# 27. Customer Experience

Arrival service selection.

Structured intake.

Case timeline.

Quote breakdown.

Membership/SC benefit display.

Payment/authorization.

Pre-arrival readiness view.

Arrival-day status.

Action-needed prompts.

Completion report.

# 28. Security Requirements

RBAC and ownership checks.

Customer-to-customer isolation.

Field Agent case isolation.

Private evidence storage.

Signed/authorized evidence access.

Payment webhook verification.

Audit logging for material actions.

Input validation and upload validation.

Secrets managed outside source code.

Sensitive data minimization in logs.

Rate limiting on customer-facing APIs.

# 29. Audit Events

| Event | Examples |
| --- | --- |
| CASE | Created, assigned, status changed |
| SCOPE | Created, versioned, approved |
| QUOTE | Created, sent, accepted, expired, revised |
| PAYMENT | Initiated, confirmed, failed, refunded |
| SC | Debited, reversed, adjusted |
| JOB | Created, assigned, started, completed |
| EVIDENCE | Uploaded, reviewed, approved/rejected, accessed |
| QC | Passed, failed, revisit, escalation |
| REPORT | Generated, approved, delivered |
| ADMIN | Pricing/configuration/permission changes |

# 30. Database Migration Plan

Create Arrival service configuration tables/records.

Create Arrival profile and travel detail tables.

Create Arrival Plan/version tables.

Create Arrival task tables.

Create transport/accommodation request records.

Create Arrival-specific Job Card configuration.

Create Arrival evidence/QC/report configuration.

Add indexes for case/customer/status/date/assignment queries.

Add foreign keys to shared P0 entities.

Backfill none unless required; keep Phase 2 data isolated from P0 production records.

# 31. Suggested API Validation

| Test | Expected |
| --- | --- |
| Invalid arrival date/time | Rejected with validation error |
| Unauthorized case access | 403/appropriate denial |
| Invalid state transition | Rejected |
| Duplicate request with idempotency key | Single created record |
| Expired quote authorization | Rejected |
| Insufficient SC | Controlled failure; no negative balance |
| Unverified payment webhook | Rejected |
| Unauthorized evidence access | Denied |
| Unapproved scope task on Job Card | Not allowed |

# 32. Engineering Backlog — Arrival P0/P2

| ID | Epic | Work item | Priority | Sprint |
| --- | --- | --- | --- | --- |
| ARR-001 | Foundation | Arrival service configuration model | P0 | A1 |
| ARR-002 | Intake | Arrival request form/schema | P0 | A1 |
| ARR-003 | Case | Arrival case type/configuration | P0 | A1 |
| ARR-004 | Profile | Arrival Profile + Travel Details | P0 | A1 |
| ARR-005 | Scope | Arrival scope templates | P0 | A2 |
| ARR-006 | Quote | Arrival pricing configuration | P0 | A2 |
| ARR-007 | Membership | Arrival discount/SC eligibility | P0 | A2 |
| ARR-008 | Payment | Arrival release gate integration | P0 | A2 |
| ARR-009 | Planning | Arrival Plan + readiness checklist | P0 | A3 |
| ARR-010 | Job Card | Arrival Job Card template | P0 | A3 |
| ARR-011 | Field | Arrival Field Agent capabilities | P0 | A3 |
| ARR-012 | Pickup | Airport pickup workflow | P0 | A4 |
| ARR-013 | Evidence | Arrival evidence requirements | P0 | A4 |
| ARR-014 | QC | Arrival QC checklist/workflow | P0 | A5 |
| ARR-015 | Reports | Arrival report template | P0 | A5 |
| ARR-016 | Notifications | Arrival event/notification templates | P0 | A5 |
| ARR-017 | Finance | Arrival reconciliation views | P0 | A6 |
| ARR-018 | Exceptions | Arrival exception workflow | P0 | A6 |
| ARR-019 | Customer | Arrival timeline/UI | P0 | A6 |
| ARR-020 | QA | Arrival end-to-end tests | P0 | A7 |
| ARR-021 | Security | Arrival authorization/access tests | P0 | A7 |
| ARR-022 | UAT | Operations/Field/Customer UAT | P0 | A7 |
| ARR-023 | Launch | Arrival pilot readiness gate | P0 | A7 |

# 33. Engineering Dependencies

| Arrival dependency | Must exist first |
| --- | --- |
| ARR-006 Quote | Shared quote engine |
| ARR-007 Membership/SC | Priority/Premium + SC ledger |
| ARR-008 Payment | Verified payment integration |
| ARR-010 Job Card | Shared Job Card engine |
| ARR-013 Evidence | Private evidence storage |
| ARR-014 QC | Shared QC engine |
| ARR-015 Reports | Shared report engine |
| ARR-016 Notifications | Event framework |
| ARR-017 Finance | Payment/reconciliation model |

# 34. Recommended Sprint Sequence

| Sprint | Primary outcome |
| --- | --- |
| A1 | Arrival foundation: configuration, intake, case/profile |
| A2 | Scope + quote + membership/SC + payment gate |
| A3 | Arrival Plan + Job Card + Field capabilities |
| A4 | Airport pickup + field execution + evidence |
| A5 | QC + reports + notifications |
| A6 | Exceptions + finance + customer timeline |
| A7 | E2E QA + security + UAT + pilot readiness |

# 35. Definition of Ready

Business rule is approved.

Service code exists.

Acceptance criteria are testable.

Required data fields are defined.

Dependency is identified.

Permissions are defined.

Evidence requirement is defined.

QC requirement is defined.

External-cost treatment is defined where applicable.

# 36. Definition of Done

Code merged.

Unit/integration tests pass.

API authorization tested.

Acceptance criteria pass.

Audit events verified.

Error handling implemented.

Observability added.

Security checks pass.

Staging UAT pass.

Documentation updated.

No critical regression.

# 37. Automated Test Strategy

| Layer | Coverage |
| --- | --- |
| Unit | Pricing, eligibility, state transitions, SC calculations |
| Integration | Case/quote/payment/Job Card/evidence/QC/report |
| API | Authorization, validation, idempotency |
| E2E | Customer-to-closure Golden Path |
| Security | Isolation, RBAC, evidence access |
| Regression | P0 services remain functional |
| Performance | Peak request/queue/file operations within agreed thresholds |

# 38. Critical E2E Scenarios

Standard airport pickup.

Priority member airport pickup.

Premium member airport pickup.

Non-member Arrival request.

External accommodation cost.

Payment failure.

Insufficient SC.

Quote change after customer request.

Flight delay.

Vehicle/provider failure.

Additional scope request during execution.

Missing evidence.

QC failure.

Revisit.

Customer report delivery.

Unauthorized evidence access.

# 39. Observability

| Signal | Monitor |
| --- | --- |
| API errors | Error rate/status codes |
| Case transitions | Unexpected/failing transitions |
| Payments | Success/failure/webhook lag |
| SC | Ledger errors |
| Evidence | Upload/access failures |
| Jobs | Assignment/execution failures |
| Notifications | Delivery failures |
| Reports | Generation failures |

Alert thresholds should be set during implementation based on P0 production baselines rather than invented in this specification.

# 40. Feature Flags & Rollout

Arrival module should be disabled by default until pilot approval.

Enable by service code.

Enable for internal users first.

Then selected pilot customers.

Then broader customer segment.

Rollback must disable new Arrival intake without affecting P0 services.

# 41. Data Privacy

Arrival can contain travel and location information. Engineering should collect the minimum information needed to execute the approved service and restrict visibility according to role.

Do not expose travel details to unrelated users.

Do not expose full customer information to Field Agents when not required.

Do not place sensitive information in notification bodies unnecessarily.

Retain evidence and records according to the platform retention policy.

# 42. Release Gate

| Gate | Requirement |
| --- | --- |
| G1 | All P0 Arrival engineering stories complete or explicitly waived |
| G2 | Critical automated tests pass |
| G3 | Security/access tests pass |
| G4 | Payment/SC release gate verified |
| G5 | Field Agent workflow verified |
| G6 | Evidence/QC/report chain verified |
| G7 | Finance reconciliation verified |
| G8 | Operations UAT pass |
| G9 | Customer UAT pass |
| G10 | Rollback procedure verified |

# 43. Pilot Launch Architecture

Pilot launch should use the same production platform as P0 with Arrival feature flags and controlled service activation. Do not create a parallel production system for Arrival.

# 44. Phase 2 Future Extensions

Recurring Arrival support.

Arrival packages.

Real-time flight information integration if commercially justified.

Automated provider matching.

Arrival readiness scoring.

AI-assisted itinerary/task planning.

Multi-passenger family Arrival plans.

Corporate/diaspora group arrival coordination.

These are future possibilities, not requirements for Arrival v1.

# 45. Engineering Risk Register

| Risk | Impact | Mitigation |
| --- | --- | --- |
| Scope creep | High | Configuration-driven service boundaries and controlled change requests |
| External provider failure | High | Backup providers + exception workflow |
| Payment/SC errors | Critical | Shared verified payment and ledger gates |
| Unauthorized data access | Critical | RBAC + ownership + evidence ACL tests |
| Field Agent execution drift | High | Job Card scope lock + QC |
| Notification failure | Medium | Event retries + Operations visibility |
| Arrival date changes | High | Versioned Arrival Plan + controlled replanning |
| Duplicate webhook/request | High | Idempotency |

# 46. Engineering Ownership

| Area | Owner |
| --- | --- |
| Architecture | Technical Lead |
| Backend/domain | Backend Lead |
| Frontend/customer | Frontend Lead |
| Operations console | Product/Frontend |
| Field Agent | Frontend/Operations |
| Payments/SC | Backend/Finance |
| Evidence/QC | Backend/QC |
| Security | Security/Technical Lead |
| QA/UAT | QA Lead |
| Release | Technical/Product Lead |

# 47. Final Engineering Principle

Arrival should be implemented as a first-class configuration-driven service module on the ASOJU operating system. The code should express the shared platform primitives once and allow Arrival-specific rules to be configured and tested without duplicating the core platform.

The first production proof is not a screen demo. It is a complete, auditable execution from customer request through approved scope, payment/SC authorization, field work, evidence, QC, report, reconciliation and closure.

# 48. Approval

| Role | Name | Signature | Date |
| --- | --- | --- | --- |
| Founder / GM |  |  |  |
| Technical Lead |  |  |  |
| Product Lead |  |  |  |
| Backend Lead |  |  |  |
| Frontend Lead |  |  |  |
| Operations Lead |  |  |  |
| QA Lead |  |  |  |
| Security Lead |  |  |  |