ASOJU FIELDFORCE v4.0
P0.5 EVIDENCE CUSTODY & MEDIA INTEGRITY

Secure evidence pipeline for field execution

# Objective

Turn field photos/videos and supporting evidence into durable, private, hash-verifiable and auditable records that can survive offline capture, retries and QC.

# Canonical pipeline

Capture → Local Queue → Manifest → Signed Upload → Private Object Storage → Server Hash Verification → Metadata Validation → Custody Event → QC → Final Outcome.

# Built

Evidence metadata validation.

SHA-256 content hashing and verification.

Server-assigned object-key convention.

Signed-upload/read contract.

Private-storage policy.

EXIF handling policy.

Immutable custody-event model.

Upload contract validation.

Media type and size limits.

Evidence integrity test foundation.

# Security invariants

Client-provided hashes are claims; the server recomputes the content hash.

Client-provided missionId/agentId never authorizes access.

Object storage is private.

Read access requires resource authorization before a signed URL is issued.

Original evidence is never overwritten by QC or processing.

Evidence cannot be reassigned by changing IDs in a request.

EXIF is untrusted; authoritative capture metadata is stored separately.

# Offline evidence

An evidence manifest is created locally before upload. The manifest and media remain queued until connectivity returns. The server assigns the authoritative object key and custody state. Retries must use evidenceId/idempotency semantics so repeated uploads do not create duplicate logical evidence.

# Required production integrations

Connect the upload contract to S3-compatible/private object storage.

Generate short-lived signed upload URLs.

Verify server-side SHA-256 after upload.

Persist custody events in the canonical database.

Add evidence-access audit events.

Integrate with P0.3 mission state and P0.4 location checks.

Add resumable/multipart upload for large video.

Add retention, backup and disaster-recovery policy.

# Acceptance criteria

Evidence captured offline can be uploaded after reconnection without duplication.

Hash mismatch causes the artifact to be rejected/quarantined.

Unauthorized users cannot obtain evidence read URLs.

Original artifacts remain immutable.

QC/rework produces new custody events rather than deleting history.

Evidence is traceable to mission, agent, timestamp and authoritative capture metadata.

Media validation rejects unsupported or oversized files.

# Validation note

The integrity test suite is included but requires the repository dependencies/Vitest to be installed in CI before execution. This package does not claim that the object-storage integration is live; it defines the production contract and implementation boundary.