ASOJU FIELDFORCE v4.0
PRODUCTION-READINESS MASTER PACKAGE

Baseline Assessment → P0.1–P0.10 → Production Certification → P1 Roadmap

# 1. Executive decision

The current FieldForce application is the implementation baseline; the v4.0 consolidated architecture is the target state. P0.1–P0.10 now define the production-hardening architecture and implementation contracts. This package consolidates those controls into one readiness gate and establishes the P1 implementation roadmap.

Certification status: NOT YET PRODUCTION-CERTIFIED. P0 is architecturally defined/built, but certification requires execution of the tests, real PostgreSQL migrations, persistent outbox/idempotency, deployed workers, production integrations, observability and backup/restore evidence.

# 2. Baseline assessment: what exists

Substantial Agent, Admin/Operations and Customer portal experiences.

Next.js + React + TypeScript + Tailwind/shadcn-style architecture.

Broad Prisma domain model covering agents, missions, assignments, GPS, evidence, wallet, payouts, support and audit.

JWT/httpOnly-cookie authentication and bcrypt password hashing.

Agent BOLA/IDOR protections and atomic gig acceptance.

Onboarding, KYC, capability/certification structures, gig board and execution workspace.

GPS check-in, evidence capture, wallet/earnings, payouts and support.

OfflineQueue/idempotency foundations and PWA assets.

Admin operations/analytics and customer request/case/quote/payment surfaces.

# 3. Baseline-to-production gap

| Domain | Baseline | Production target | P0 |
| --- | --- | --- | --- |
| Database | SQLite prototype target | PostgreSQL canonical production target | P0.1 |
| Authorization | Good route-level protections | Explicit RBAC + resource-scope enforcement across all endpoints | P0.2 |
| Mission execution | Working workflow | Server-authoritative deterministic state machine + concurrency control | P0.3 |
| GPS | Fields/UI check-in present | Server-calculated geofence, accuracy/freshness and anti-spoofing signals | P0.4 |
| Evidence | Hash/capture fields; storage TODOs | Private object storage, signed URLs, server hash verification, custody | P0.5 |
| Offline | OfflineQueue/idempotency foundation | IndexedDB local-first mutation protocol, retries and conflict policy | P0.6 |
| QC | Basic QC direction | Authoritative QC/rework/completion gate | P0.7 |
| Finance | Wallet/entry model | Double-entry ledger, payout state, Paystack verification/reconciliation | P0.8 |
| API integration | Many internal routes | Versioned ASOJU/partner gateway with signed requests/events | P0.9 |
| Reliability | Deployment/Caddy foundation | Transactional outbox, durable workers, health, observability, recovery | P0.10 |

# 4. P0.1–P0.10 consolidated readiness gate

| P0 | Capability | Certification gate | Current status |
| --- | --- | --- | --- |
| P0.1 | PostgreSQL + canonical schema | Migration generated/reviewed; legacy ETL reconciled; backup/restore verified | Architecture built; execution required |
| P0.2 | Auth/RBAC + BOLA/IDOR | All protected endpoints tested for foreign-resource and privilege escalation failures | Foundation built; endpoint-wide execution required |
| P0.3 | Mission state machine | All direct status mutations removed; transition history/audit/idempotency active | Foundation built; integration required |
| P0.4 | GPS/geofence | Server-authoritative CHECK_IN; configurable policy; anomaly monitoring | Foundation built; P0.3 integration required |
| P0.5 | Evidence custody | Private storage live; signed URLs; hash verification; custody persisted; retention/backup | Foundation built; provider integration required |
| P0.6 | Offline sync | Browser E2E passes; server idempotency persistent; service worker/background sync; recovery tested | Foundation built; E2E required |
| P0.7 | QC/rework | Completion impossible without QC/evidence/GPS/required-field/financial gates | Foundation built; domain integration required |
| P0.8 | Finance/Paystack | Ledger live; provider webhooks verified; payout idempotency; reconciliation jobs/exceptions | Foundation built; live integration required |
| P0.9 | ASOJU gateway | Versioned API live; persistent idempotency/replay protection; contract tests; event delivery | Foundation built; persistent implementation required |
| P0.10 | Reliability/operations | Durable outbox/workers; dashboards/alerts; RPO/RTO; restore drill; failure tests | Foundation built; production deployment required |

# 5. Production certification checklist

☐ Freeze/tag the current implementation baseline.

☐ Install dependencies and run the aggregate P0 test suite.

☐ Run lint/typecheck/build in CI.

☐ Validate Prisma schema and generate/review PostgreSQL migrations.

☐ Execute SQLite → PostgreSQL ETL with row-count, financial, evidence and audit reconciliation.

☐ Run endpoint-wide RBAC/BOLA/IDOR negative tests.

☐ Replace every direct mission status mutation with P0.3 transition service.

☐ Connect CHECK_IN to P0.4 server geofence validation.

☐ Deploy private object storage and signed evidence upload/read flows.

☐ Run browser E2E offline/retry/conflict/recovery tests.

☐ Persist idempotency keys and processed-message records in PostgreSQL.

☐ Connect real Paystack staging transfer/webhook/reconciliation flows.

☐ Deploy the versioned ASOJU gateway with contract tests and replay protection.

☐ Deploy transactional outbox and durable workers.

☐ Configure liveness/readiness/dependency health endpoints.

☐ Configure dashboards and alerts for API, queues, finance, evidence and integrations.

☐ Complete PostgreSQL backup/restore drill and document RPO/RTO.

☐ Run controlled production-like load/failure tests.

☐ Obtain Operations, Finance, Security and Engineering sign-off.

# 6. P0 go/no-go criteria

GO only if all of the following are true:

No known critical/high security defect remains open.

PostgreSQL is the production database and migrations are reproducible.

Mission state cannot be bypassed from client or integration APIs.

Physical presence cannot be established solely from client-asserted distance.

Evidence is private, hash-verifiable and custody-audited.

Offline retries cannot duplicate financial/mission/evidence side effects.

QC cannot be self-approved and COMPLETED cannot bypass completion gates.

Ledger entries balance and payouts reconcile to provider records.

ASOJU integration is versioned, authenticated, scoped and idempotent.

Critical asynchronous workflows survive process/network failures.

Backup restoration has been successfully demonstrated.

# 7. P1 implementation roadmap

P1 shifts from production hardening to workforce-scale capability. It should be implemented on the P0-certified foundation, not in parallel with unresolved P0 reliability or financial integrity defects.

| ID | Workstream | Scope | Depends on | Primary owner |
| --- | --- | --- | --- | --- |
| P1.1 | Dispatch & Eligibility Engine | Capability, certification, geography, availability, workload, client restrictions, risk; deterministic eligibility API | P0.3/P0.4 | Operations |
| P1.2 | Availability & Capacity | Availability states, reserve targets, State/LGA/service capacity map, capacity commitments | P1.1 | Operations |
| P1.3 | Matching & Ranking | Proximity, reliability, experience, QC history, response time, workload balance; explainable ranking | P1.1/P1.2 | Operations |
| P1.4 | Trust, Reputation & Tiers | Reliability, timeliness, evidence quality, QC, safety, responsiveness, experience; explainable tiering | P0.7 | Trust/Ops |
| P1.5 | Academy & Certification | Core field standards, evidence/GPS/safety/privacy training, service certifications, expiry/refresher controls | P1.4 | Academy/Ops |
| P1.6 | Recruitment & Workforce Supply | Recruitment funnels, geographic/capability gaps, campaigns, candidate pipeline, partner sourcing | P1.2/P1.5 | Recruitment |
| P1.7 | Partner Network | Partner portal, candidate submission, scoped analytics, campaign management, partner SLAs | P1.6/P0.9 | Partner Ops |
| P1.8 | Multi-Client Service Platform | Tenant isolation, service catalog, pricing/SLA, client org/users, request→mission→result→billing | P0.2/P0.9 | Commercial/Ops |
| P1.9 | Operations Command Center | Unified mission board, live map, agent pool, capacity, escalations, safety, QC/rework, finance exceptions | P1.1–P1.8 | Operations |
| P1.10 | Safety & Escalation | Briefings, unsafe-location action, pause, incident workflows, emergency escalation, post-incident review | P0.3/P0.4 | Safety/Ops |
| P1.11 | Advanced QC & Service Rules | Service-specific QC schemas, automated completeness checks, client-specific acceptance criteria, rework economics | P0.7/P1.8 | QC |
| P1.12 | AI Advisory Layer | Provider adapter, agent/mission summaries, dispatch recommendations, anomaly flags, forecasting assistance; advisory only | P1.3/P1.9 | AI/Ops |

# 8. P1 sequencing

Wave 1 — Workforce control: P1.1 Dispatch & Eligibility + P1.2 Availability/Capacity.

Wave 2 — Workforce quality: P1.3 Matching/Ranking + P1.4 Trust/Reputation + P1.5 Academy/Certification.

Wave 3 — Workforce supply: P1.6 Recruitment + P1.7 Partner Network.

Wave 4 — Commercial scale: P1.8 Multi-Client Service Platform.

Wave 5 — Operational command: P1.9 Command Center + P1.10 Safety/Escalation + P1.11 Advanced QC.

Wave 6 — Intelligence: P1.12 AI Advisory Layer.

# 9. P1 success metrics

Qualified-fill rate by geography/service.

Time-to-assign and time-to-accept.

Mission completion rate and SLA adherence.

First-pass QC rate and rework rate.

Agent utilization and reserve-capacity coverage.

Coverage gaps by State/LGA/capability/certification.

Agent retention and progression by tier.

Recruitment conversion and time-to-capacity.

Client repeat rate and service gross margin.

Safety incident rate and resolution time.

AI recommendation acceptance/override rate with no increase in critical error rate.

# 10. Architectural guardrails for P1

Do not bypass the P0 mission state machine.

Do not let AI make authoritative mission, payout, trust or safety decisions.

Do not weaken tenant isolation to simplify reporting.

Do not create parallel domain logic inside portals or integrations.

Use versioned APIs/events and the durable outbox.

Keep financial truth in the ledger, not UI projections.

Keep evidence custody immutable.

Make dispatch/trust recommendations explainable and auditable.

Prefer evolutionary changes to the existing application over greenfield rewrite.